## Slide 1: KinSync
Review III · Phase 2: every signal collected on the phone, and shown
A quiet daily-rhythm monitor for elderly people living alone. Raw activity data never leaves the phone.
Nithin Vinayagamoorthy · Sri Hasini Chowdhary G
Guide: Kanchana Devi V
BACSE291 Innovative Design Project · VIT Chennai · 12–16 Oct 2026
Notes: Introduce KinSync in one sentence: it learns an elderly person's normal phone rhythm on their own phone and alerts family when that rhythm goes silent. This review covers Phase 2: everything the phone collects is now built and visible in the app.

## Slide 2: How this review is covered
2 marks
Follow-up on Review II and progress
Slides 3–4
2 marks
Requirement analysis and design refinement
Slides 7, 12
2 marks
Component and tool selection, with reasons
Slide 8
2 marks
Prototype modules and early testing
Slides 5, 6, 9
2 marks
Individual contribution and next-stage roles
Slides 10, 13
10 marks in all. A live demo on the real phone follows the slides.
Notes: The deck follows the five Review III rubric parameters. Each card names the slides that answer it.

## Slide 3: Review II asked: which features will be built?
Review II panel, 23 Sep 2026
“Not clear which features are going to be implemented.”
Otherwise the panel was satisfied with the demo.
A feature map for the panel
Every feature, its phase, its priority and its status, across all six reviews.
Phase 2 re-scoped to be visible
Every signal the phone collects is built and shown in the app, not hidden in a server.
A step-by-step plan
8 must-have and 5 nice-to-have steps, approved by the team on 8 Oct 2026.
17
features built in Phase 1 (Review II)
8 / 8
Phase 2 must-haves built and on the demo phone
29
features planned for Reviews IV to VI
Notes: Review II's only observation was that it was not clear which features would be built. We answered it three ways: a feature map, a Phase 2 that makes every collected signal visible, and a step plan the team approved on 8 October. The five nice-to-haves were moved to Phase 3 on 9 October so the review build stays stable on the phone.

## Slide 4: Progress across the reviews
Review I
17–21 Aug 2026
Done
Problem, objectives, survey
5 marks
Review II
21–25 Sep 2026
Done
Design + first prototype
20 marks
Review III
12–16 Oct 2026
Now: built
Phase 2: collect + show
10 marks
Review IV
25–29 Jan 2027
Planned
Phase 3: core logic + first alert
15 marks
Review V
8–12 Mar 2027
Planned
Phase 4: caregiver side
25 marks
Review VI
29 Mar–2 Apr 2027
Planned
Open House, 100%
15 marks
Report
2 Apr 2027
Planned
Final report
10 marks
Where we are: about 30%, as planned. Phases 0, 1 and 2 are done. The demo phone has collected real data every day since 14 Sep 2026, and the Review III build (v0.2.0-phase2) has run on it since 9 Oct.
Notes: Reviews I and II are done. Phase 2 is built and on the phone. Phases 3 to 5 follow the same plan as the feature map.

## Slide 5: Phase 1: proving both halves work
Done · demoed 23 Sep 2026
On the elder's phone
Consent screen before anything is collected
Usage-access permission with a plain-language reason
Battery-optimisation exemption keeps collection alive
Unlock and screen on/off capture in a foreground service
Restarts after reboot, only if consent was given
On-phone database: nothing is uploaded
Live event list on a debug screen
Stop monitoring: revokes consent and stops collection
Backend reachability check over HTTPS
Large-text theme for elderly users
On the server
Hardened server: key-only SSH, firewall, fail2ban
HTTPS with automatic certificates (Caddy)
FastAPI service that restarts itself
PostgreSQL reachable only from the server
Live /health and /health/db
Quality gate with at least 90% coverage
Documentation
Specs, design, plan, runbooks and a traceability matrix
Notes: Phase 1 retired the two biggest risks: does background collection work on a real phone, and does the self-hosted server work end to end. 17 features in all.

## Slide 6: Phase 2: every signal, shown
8 of 8 must-haves
App-usage pattern
Which apps were used and when, read every 15 minutes.
Last moved
Low-power motion sensor. Stores only the time; no step counting.
Activity
Still, walking or in a vehicle, with a plain-language permission screen.
“My day” timeline
All signals on one 24-hour view, with a day picker for earlier days.
Daily summary
First unlock, unlocks, screen time, top apps, last moved, time per activity.
Versioned consent
Lists every signal and asks again when the list changes.
Also done: tests for every new collector (115 logic + 59 device tests) and the feature map. App v0.2.0-phase2, tag review-3, on the demo phone since 9 Oct.
Notes: All six visible features run on the demo phone. The summary is the app's main screen; the timeline opens from it. In the demo we lock and unlock the phone and walk with it, and the new session and movement appear.

## Slide 7: Requirements and design, refined
Requirements added or refined
FR-2.7
New
Last moved: only the time is stored. No step counting, not fall detection.
FR-2.8
New
Charging and call activity, counts and times only. Planned for Phase 3.
FR-2.5
Refined
The elder sees what is collected: summary and timeline come first.
FR-7.1
Refined
Consent has a version; the elder is asked again when signals change.
Every requirement is tracked to its phase, commit and status in a traceability matrix.
On-phone database: 1 table to 4
v1
unlock_events
Unlock, screen on and off times (Phase 1)
v2
app_usage_intervals
App, start, end
v3
movement_events
Time only
v4
activity_transitions
Still / walking / vehicle, start and end
Each upgrade is a real migration that kept the demo phone's data. Summary and timeline only read these tables. The server still has no table for raw activity.
Notes: Two requirements were added after Review II and two were refined. On the phone, the database grew one table per collector, always through a migration that kept the existing data.

## Slide 8: Components we chose, and why
Android app
Kotlin + Jetpack Compose
Modern Android standard; large-text Material 3 theme.
Room (on-phone SQLite)
Raw data stays on the phone; migrations keep history.
WorkManager
Reliable 15-minute usage reads that survive restarts.
Significant-motion sensor
One-shot hardware trigger: almost no battery, no step counting.
Activity Recognition API
Still, walking or vehicle, without GPS or location permission.
Backend server
Self-hosted Hetzner VM
We learn the whole stack, not a black-box service.
FastAPI + PostgreSQL
Async, automatic API docs, validation, relational data.
Caddy
Automatic HTTPS certificates from Let's Encrypt.
systemd services
Simpler than Docker to run and debug on one server.
FCM + APScheduler (Phase 3)
Push relay only; timer for the dead-man's switch.
Each lasting choice is written down as an Architecture Decision Record with the alternatives considered (6 so far).
Notes: The phone-side choices all follow from privacy and battery: keep raw data local, use the cheapest sensor that answers the question, never use GPS. The server is self-hosted on purpose, so the team learns how each part works.

## Slide 9: Early testing at every step
115
logic tests on the computer, all passing
59
database and screen tests on an emulator, all passing
v1→v4
database upgrades kept all earlier data
22 = 22
unlocks on screen matched a separate database count
How every step was accepted
Build one step
Logic tests
Emulator tests
Check on the demo phone
Team approves, then commit
Backend quality gate
Lint, types, security scan, complexity limits, at least 90% coverage.
Found on the real phone
Xiaomi “Autostart” can block the restart after an update or reboot. For now: open the app once.
Notes: Each step was built, tested on the computer and the emulator, then checked on the real phone before the next step started. The phone check found the Xiaomi Autostart issue, which is documented with a workaround.

## Slide 10: Phase 3: core logic, first alert
25–29 Jan 2027 · ~50%
On the phone
Must-have
Baseline: a rolling 14-day pattern, ready after 7 days
Deviation check with an “Everything OK?” nudge
Elder or caregiver role choice
Pairing with a 6-digit code, up to 3 caregivers
Heartbeat: only “I'm OK” + check-in window
On the server
Must-have
Tables for elders, caregivers, pairings, heartbeats, alerts
Device registration with secure tokens
Dead-man's switch: alert when a heartbeat is missed
Push alert to caregivers (Firebase)
Nightly database backups
Moved from Phase 2
Nice-to-have
Phase 3 API design draft
Charging: plugged and unplugged times
Call activity: counts and times only
30-day auto-delete on the phone
First battery measurement
Notes: Phase 3 turns the collected data into a baseline, a nudge and an alert to family. The server owns the decision to escalate, so a phone that is off or out of battery still raises an alert.

## Slide 11: Phases 4 and 5: caregivers, Open House
Phase 4 · Review V
8–12 Mar 2027 · ~80%
Caregiver dashboard: normal, nudged or escalated
Acknowledge and resolve alerts
Transparency screen: everything collected, in plain words
Pause / travel mode
View and remove caregivers; revoking consent unpairs all
Pilot users and threshold tuning
Battery target: under 5% extra a day
Test plan and results
Activity trend for caregivers, aggregated (nice-to-have)
Phase 5 · Open House + report
29 Mar–2 Apr 2027 · 100%
Polish and accessibility pass
Performance evaluation: alert delay, false alarms, battery
Open House demo kit: two phones, live alert, backup video
Final report in the prescribed format (2 Apr 2027)
SMS fallback for caregivers (nice-to-have)
Notes: Phase 4 adds the caregiver side and real pilot users; Phase 5 measures and demonstrates the whole system. Phase 3 and later are plans and may change after each review.

## Slide 12: The privacy promise, in every phase
Raw data stays on the phone
Unlocks, app names, motion and calls never leave it.
Only a heartbeat is sent
“I'm OK” and the expected check-in window. Nothing else.
The server cannot hold it
There is no server table that could store raw activity.
No GPS, ever
No location permission is asked for.
Out of scope for version 1: fall detection, medical diagnosis, step counting, GPS tracking, wearables, iOS, audio or video monitoring, multiple languages, more than 3 caregivers per elder.
Notes: Privacy is by construction, not by policy: the server simply has nowhere to put raw activity. This is why Phase 2 could be built entirely on the phone.

## Slide 13: Who did what, and who does what next
Sri Hasini Chowdhary G
Android app · kinsync-android
Phase 1
Onboarding, permissions, unlock capture, debug screen, backend check.
Phase 2
Versioned consent, app usage, last moved, activity, daily summary, “My day” timeline, migrations, tests.
Next: Phase 3
Baseline, deviation check and nudge, role choice, pairing screen, heartbeat sender; charging, calls, auto-delete, battery.
Nithin Vinayagamoorthy
Backend, server and docs · kinsync-api, kinsync-docs
Phase 1
Hardened server, HTTPS, PostgreSQL, FastAPI health endpoints, quality gate.
Phase 2
Server kept running; Phase 2 plan, feature map, requirements, traceability, runbooks.
Next: Phase 3
API design, server tables, pairing and tokens, heartbeat endpoint, dead-man's switch, push alerts, backups.
Notes: Each member explains their own part in the demo and answers the technical questions on it. The Phase 3 split follows the same lines: phone logic on the Android side, the alert path on the server side.

## Slide 14
Live demo, then questions
On the demo phone, collecting since 14 Sep 2026
1
Your day so far
The daily summary
2
My day, hour by hour
Timeline, then yesterday
3
Live
Unlock, lock, walk a few steps
4
Everything recorded
Raw records and the server health check
Thank you
Notes: Follow the demo script: summary, timeline and the day before, a live unlock and short walk, then the debug list and /health. If the phone or network fails, use the screen recording.